Project Planning Phase

SpendWise Money Management Web Application

Date: 12 March 2026

Team ID: SWTID-2026-9878

Project Name: SpendWise

Maximum Marks: 5 Marks

Product Backlog, Sprint Schedule, and Estimation

Sprint

Functional Requirement (Epic)

User Story Number

User Story / Task

Story Points

Priority

Team Members

Sprint-1

Project Initialization

USN-1

Install Node.js packages and initialize project repository

5

High

Devansh

Sprint-1

Database Setup

USN-2

Configure MongoDB database connection and environment settings

5

High

Devansh

Sprint-1

Backend Server

USN-3

Develop Express server and test sample API endpoint

4

High

Devansh

Sprint-2

User Account System

USN-4

Create user schema and implement registration functionality

6

High

Devansh

Sprint-2

User Login

USN-5

Implement secure login with JWT authentication

6

High

Devansh

Sprint-2

Security Layer

USN-6

Add middleware to protect private routes

5

High

Devansh

Sprint-3

Expense Module

USN-7

Design expense schema and create API to add expenses

5

High

Devansh

Sprint-3

Expense Module

USN-8

Implement API to retrieve expense details

5

High

Devansh

Sprint-3

Expense Module

USN-9

Implement API to edit expense information

5

Medium

Devansh

Sprint-3

Expense Module

USN-10

Implement API to remove expense entries

5

Medium

Devansh

Sprint-4

Budget System

USN-11

Develop budget model and budget creation API

6

High

Devansh

Sprint-4

Budget Monitoring

USN-12

Implement budget tracking with notification alerts

7

High

Devansh

Sprint-5

Reports

USN-13

Generate monthly and yearly spending reports

8

Medium

Devansh

Sprint-5

Data Analysis

USN-14

Display expense statistics by category

6

Medium

Devansh

Sprint-6

UI Development

USN-15

Design dashboard to show expense summary

8

High

Devansh

Sprint-6

Expense Interface

USN-16

Develop forms for adding and managing expenses

7

High

Devansh

Sprint-7

System Testing

USN-17

Perform API testing and bug fixing

6

High

Devansh

Sprint-7

Documentation

USN-18

Prepare final project report and API documentation

6

Medium

Devansh

Project Tracker, Velocity & Burndown Chart

Sprint

Total Story Points

Duration

Sprint Start Date

Sprint End Date (Planned)

Story Points Completed

Sprint-1

14

3 Days

2 Mar 2026

4 Mar 2026

14

Sprint-2

17

3 Days

5 Mar 2026

7 Mar 2026

17

Sprint-3

20

4 Days

8 Mar 2026

11 Mar 2026

20

Sprint-4

13

3 Days

12 Mar 2026

14 Mar 2026

13

Sprint-5

14

4 Days

15 Mar 2026

18 Mar 2026

14

Sprint-6

15

4 Days

19 Mar 2026

22 Mar 2026

15

Sprint-7

12

3 Days

23 Mar 2026

25 Mar 2026

12

Project Overview

SpendWise is a modern financial tracking web application that helps users monitor their daily expenses, manage personal budgets, and analyze their spending habits. The platform allows users to securely log in, record expenses, create budget limits, and view financial reports through an interactive dashboard.

Key Features

Secure Authentication: User registration and login with JWT security

Expense Tracking: Add, edit, view, and delete expense records

Budget Control: Create budgets and receive spending alerts

Reports & Insights: Monthly and category-based financial analysis

Responsive Interface: Easy-to-use dashboard for expense monitoring

Technology Stack

Backend: Node.js, Express.js

Database: MongoDB

Authentication: JWT (JSON Web Token)

Frontend: HTML, CSS, JavaScript

Testing Tools: Postman / Thunder Client

The project follows an agile methodology with multiple sprints to ensure structured development, feature testing, and smooth delivery of the final application.