User Acceptance Testing (UAT) Report

Date: 10 March 2026

Team ID: SWTID-2026-9878

Project Name: SpendWise Personal Finance App

Maximum Marks: 100

Project Overview

📌 Project Name: SpendWise Personal Finance App

📌 Project Description:

SpendWise is a smart financial tracking application designed to help users manage their daily expenses and budgets effectively. The system is developed using Node.js, Express.js, and MongoDB. It allows users to record expenses, organize them into categories, monitor budgets, and analyze their spending through a user-friendly dashboard. The application includes features like JWT-based secure authentication, expense monitoring, budget alerts, and financial analytics reports.

📌 Project Version: v2.0

📌 Testing Duration: 13 February 2026 – 16 February 2026

Testing Scope

Features and Functionalities Tested

✅ User Authentication

User Registration

User Login (JWT Authentication)

Password Recovery System

Secure Access to Protected Routes

✅ Expense Management

Create Expense Entry

View Expense Records

Update Expense Details

Remove Expense Entries

Expense Category Handling

✅ Budget Management

Create Weekly/Monthly Budgets

Budget Monitoring System

Budget Alert Notifications

Budget vs Spending Comparison

✅ Dashboard & Reports

Expense Summary Dashboard

Category-wise Spending Charts

Weekly and Monthly Reports

Financial Goal Monitoring

✅ Data Management

Database Integration with MongoDB

Export Financial Data

Data Privacy and Protection

User Stories / Requirements

📌 Authentication & Security

Users can create an account using name, email, and password

Users can securely log into the system

Users receive authentication tokens after login

Users can reset passwords through email verification

📌 Expense Tracking

Users can record expenses including amount, category, and date

Users can view their complete expense history

Users can update previously recorded expenses

Users can delete unwanted expense records

Users can organize expenses under categories like food, travel, etc.

📌 Budget Management

Users can define weekly or monthly budgets

Users receive notifications when budget limits are close

Users can compare budget limits with actual expenses

Users can modify budgets whenever needed

📌 Analytics & Reports

Users can monitor spending patterns over time

Users can view category-wise expense charts

Users can track financial targets

Users can export expense reports for external use

Test Cases

Test Case ID

Test Scenario

Expected Result

Actual Result

Status

TC-001

User Registration

Account should be created successfully

User registered successfully

Pass

TC-002

User Login

User should access dashboard with valid login

Login successful

Pass

TC-003

Add Expense

Expense should be saved in database

Expense added successfully

Pass

TC-004

View Expenses

All expenses should display correctly

Expenses displayed properly

Pass

TC-005

Edit Expense

Updated expense should be saved

Changes updated successfully

Pass

TC-006

Delete Expense

Selected expense should be removed

Expense deleted successfully

Pass

TC-007

Budget Creation

Budget should be created successfully

Budget created

Pass

TC-008

Budget Alert

Alert should trigger near budget limit

Alert displayed correctly

Pass

TC-009

Dashboard View

Dashboard should show charts and data

Dashboard loaded successfully

Pass

TC-010

Category Management

Categories should be created and used

Category system working

Pass

TC-011

Data Export

Financial data should export successfully

Export file generated

Pass

TC-012

Unauthorized Access

Access should be restricted

Unauthorized access blocked

Pass

TC-013

Password Reset

Reset email should be sent

Password reset successful

Pass

TC-014

Mobile Testing

App should work on mobile devices

Mobile interface working

Pass

TC-015

Form Validation

System should reject invalid input

Validation working correctly

Pass

Bug Tracking

Bug ID

Bug Description

Severity

Status

Comments

BG-001

Form alignment issue on tablet view

Low

Closed

UI corrected

BG-002

Budget alert calculation error

Medium

Closed

Calculation fixed

Performance Testing Results

Page Load Speed: Average 2.1 seconds

API Response Time: Around 140 ms

Database Performance: Queries optimized

Concurrent Users: Tested successfully with 50 users

Security Testing Results

Authentication handled using JWT tokens

User data stored securely in database

Input validation prevents injection attacks

Secure HTTPS communication enabled

Sign-off

Tester Name: Sarah Johnson

Date: 16 February 2026

Product Owner: Michael Chen

Date: 16 February 2026

Notes

• All important modules such as expense tracking, budgeting, and reporting have been tested successfully.

• The application provides a simple and user-friendly interface for managing finances.

• Security standards are implemented to protect user data.

• System performance is stable under regular usage conditions.

• The SpendWise application is ready for deployment and real-time usage.